## Slide 1
Software Estimation

## Slide 2: Introduction
Many software projects fail:
  due to faulty project management practices:
  It is important to learn different aspects of software project management.

## Slide 3: Introduction
Goal of software project management:
  enable a group of engineers to work efficiently towards successful completion of a software project.

## Slide 4: Responsibility of project managers
Project proposal writing,
Project cost estimation,
Scheduling,
Project staffing,
Project monitoring and control,
Software configuration management,
Risk management,
Managerial report writing and presentations, etc.

## Slide 5: Introduction
A project manager’s activities are varied.
  can be broadly classified into:
    project planning,
    project monitoring and control activities.

## Slide 6: Project Planning
Once a project is found to be feasible,
  project managers undertake project planning.

## Slide 7: Project Planning Activities
Estimation:
  Effort, cost, resource, and project duration
Project scheduling:
Staff organization:
  staffing plans
Risk handling:
  identification, analysis, and abatement procedures
Miscellaneous plans:
  quality assurance plan, configuration management plan, etc.

## Slide 8: Project planning
Requires utmost care and attention --- commitments to unrealistic time and resource estimates result in:
  irritating delays.
  customer dissatisfaction
  adverse affect on team morale
    poor quality work
  project failure.

## Slide 9: Sliding Window Planning
Involves project planning over several stages:
  protects managers from making big commitments too early.
  More information becomes available as project progresses.
    Facilitates accurate planning

## Slide 10: SPMP Document
After planning is complete:
  Document the plans:
    in a Software Project Management Plan(SPMP) document.

## Slide 11: Organization of SPMP Document
  Introduction (Objectives, Major Functions, Performance Issues, Management and Technical Constraints)
  Project Estimates (Historical Data, Estimation Techniques, Effort, Cost, and Project Duration Estimates)
  Project Resources Plan (People, Hardware and Software, Special Resources)
  Schedules (Work Breakdown Structure, Task Network, Gantt Chart Representation, PERT Chart Representation)
  Risk Management Plan (Risk Analysis, Risk Identification, Risk Estimation, Abatement Procedures)
  Project Tracking and Control Plan
  Miscellaneous Plans(Process Tailoring, Quality Assurance)

## Slide 12
Size Estimation
Effort Estimation
Cost Estimation
Duration Estimation
Staffing
Scheduling
Estimation

## Slide 13: Software Estimation
Determine size of the product.
From the size estimate,
  determine the effort needed.
  determine the duration of the project.
From the effort estimate,
  determine cost.

## Slide 14: Software Size Metrics
LOC (Lines of Code):
  Simplest and most widely used metric.
  Comments and blank lines should not be counted.

## Slide 15: Disadvantages of Using LOC
Size can vary with coding style.
Focuses on coding activity alone.
Correlates poorly with quality and efficiency of code.
Penalizes higher level programming languages, code reuse, etc.

## Slide 16: Disadvantages of Using LOC (cont...)
Measures lexical/textual complexity only.
  does not address the issues of structural or logical complexity.
Difficult to estimate LOC from problem description.
  So not useful for project planning

## Slide 17: Function Point Metric
Overcomes some of the shortcomings of the LOC metric
Function point can easily be used to measure the size from the problem specification
The idea is that the size is directly depends on the different functions and features.
Combination of number of input and output data values to a system gives indication of the number of functions supported by system.
In addition, size is also depends on interfaces and files in the system.